Project additions
A- Functionalities to be added:
1. Add submachine category to the setup.
2. Buttons notifications to be added to a separate history page.
3. Add calendar view for the work orders and planned maintenance.
4. Change the mechanism by being able to add facilities then being able to add machines to it.
5. Sensors to be able to add it to submachine.
6. Import and export the data from Excel sheets. (it exists but not functioning).
7. Add a dashboard page that present:
  1. The finished workorders in numbers and percentage.(daily, weekly, monthly, annual)
  2. Unfinished workorders in numbers and percentage. (daily, weekly, monthly, annual)
  3. Finished planned maintenance in number and percentage. (daily, weekly, monthly, annual)
  4. Unfinished planned maintenance in number and percentage. (daily, weekly, monthly, annual)
By clicking each of the numbers it should show the relevant information
1. Add purchase orders page. The purchased orders are assigned to main user for approval.
2. Add suppliers list page. Linked to spare parts.
3. Create password difficulty measures.
B- Machine learning:
1. Predictive maintenance applications based on failures records for each machine and submachine.
2. Predictive maintenance based on sensors reading.
C- Webapp for Android and IOS
D- change pricing to £40/month
E- Upload to OVH
F- Debugging: The platform has an issue that it deletes the database after a month for some reason
A - 2 weeks
B - 1 week
C, D, E - 1 week
F - 1 week for all system's debugging
After finishing A, you will pay me 1400 usd
After finishing B, you will pay me 700
C,D,E - 700
F – 700

sudo code . --user-data-dir='.' --no-sandbox

nmcli network on

mutation {
      createSubMachine(input: { data: { name: "Fifth Post", description: " This is example" } }) {
        subMachine {
        name
        description
        }
      }
    }

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